## Slide 1: Cost Code Andesit
Prepared by
FINANCE DEPARTMENT
PT. Ametis Energi Nusantara
7th MEI 2014

## Slide 2: Phase 1 Identify Opportunity
VISION
In Accordance with rapid growth of Andesit Project, Ametis will develop reliable and competence system fits with Project Needs
BACKGROUND
Andesit Project will run right away (on August)
The complexity of Mining Project is excessively especially regarding cost controlling and cost monitoring
Management needs concise, prompt and accurate report

## Slide 3: Phase 1 Identify Opportunity
Opportunity (Problem) Statement
To meet the needs of cost controlling and cost monitoring Budget and Actual expense in timeline basis from Andesit Project, it requires the system that fit with those needs

## Slide 4: Phase 1 Identify Opportunity
Framing
Objectives:
Develop system fits with Project needs in Budget and Cost Controlling and Monitoring with timeline basis
Focus of attention
Out scope :
AEN Finance System
In scope :
Budget and Cost Controlling of Andesit Project
Budget and Cost Monitoring of Andesit Project
Vision of success :
Ametis will develop reliable and competence system fits with Project Needs
Metric of success :
Budget and Cost can be controlled and monitored accurately
All user(Project Teams, Finance and Management) can use the system easily

## Slide 5: Phase 1 Identify Opportunity
Future
Focus
Given
AEN do not have automatically Finance system both for operational and project needs
Develop system for Project Needs in Budget and Cost Controlling and Monitoring with timeline basis
AEN Finance will have automatically system for Operational and Project Needs
Framing

## Slide 6: Phase 1 Identify Opportunity
Strength
AEN have three IT Expertise
Weakness
IT Engineer whose in charge still inexperienced
Limited fund available
Andesit Project already have cost group details

## Slide 7: Phase 1 Identify Opportunity
Opportunity
AEN Projects still in early phase
Threat
The project expenses is already increasing

## Slide 8: Phase 1 Identify Opportunity
Flow Process

## Slide 9: Phase 1 Identify Opportunity
Flow Process

## Slide 10: Phase 1 Identify Opportunity Project Time Line

## Slide 11: Phase 2 Generate Possible Alternatives

## Slide 12: Phase 3 Develop Selected Alternatives